## Slide 1: SpendItNow awayday
Project, Programme and Portfolio Management
Jason Sherunkle

## Slide 2: Project, programme and portfolio management - definitions
Projects and programmes are similar in that they are unique, transient endeavours, undertaken to achieve planned objectives.
The key distinguishing factor between a project and a programme is the complexity of the scope.
Programmes typically include:
  transformation: taking project outputs and managing change within business-as-usual so that outputs deliver benefits;
  benefits management: defining, quantifying, measuring and monitoring benefits.
Portfolios are different in that they are collections of projects and programmes whose objectives may be independent or related at a strategic level.

## Slide 3: Standard and structured portfolios
A ‘standard portfolio’ comprises a set of independent projects and/or programmes. The main objective of co-ordinating a standard portfolio is to ensure that the component projects and programmes are managed in a consistently effective way.
A ‘structured portfolio’ comprises a set of projects and/or programmes that are united by a set of common strategic objectives.

## Slide 4: Delivering a strategic vision
State of the business
Strategic vision
List project and programme contenders
Select and prioritise
Deliver projects and programmes
Manage change
Realise benefits
Portfolio management
Embedded beneficial change
Supportive environment

## Slide 5: Benefits map
Integrated voice and data
Faster Internet communications
Direct sales
Just-in-time stock control
Smaller inventory
Lower currency management costs
Multi-currency accounting
Real time dealer support
24 hour call centre
On-line purchasing
Higher profits
Increased turnover
Reduced cost of sale
Improved cash flow
Greater dealer satisfaction
Higher market share
Greater market awareness
Greater investor awareness
e-commerce
IT infrastructure
Top twenty manufacturer
Successful listing
Warehouse facilities
Supply chain system
Projects
Outcomes
Programme benefits
Corporate objectives
Key

## Slide 6: From vision to projects
Strategy
Programme 3
Project 1
Project 2
Project 3
Programme 3
Programme 3
Portfolio

## Slide 7: From vision to projects
Strategy
Stores operation programme
E-Trolley pilot project
Project 2
Project 3
Stores building programme
Purchasing programme
Portfolio

## Slide 8: From vision to projects
Strategy
Stores operation programme
Stores building programme
Purchasing programme
Portfolio

## Slide 9: From vision to projects
Strategy
Stores operation programme
E-Trolley pilot project
Upgrade supply chain
Update in-store systems
Stores building programme
Purchasing programme
Portfolio
Close stores
Expanded food range
New white goods range
New clothing range
Land acquisition
Refurbishment projects
New store projects